CET257 Enterprise Project: Assignment 3

Weekly Reflection: Week 3

| Name | Shilu Chuke |
| --- | --- |
| Team | Team Speed (Team 6): Lift Right |
| Role | Team Leader and Project Manager |
| Week | Week 3 (25 to 31 July 2026) |
| Project phase | Define |
| Focus this week | Requirements drafted from client feedback |

1. What I did this week

Held the team's first client meeting (about 31 July) and recorded the meeting notes and the client's feedback on the training concept.

Drafted the functional and non-functional Requirements document from the discussion, using MoSCoW priorities, and circulated it for team review.

Reviewed the first wireframes from Swikriti and the Introduction and PACT drafts.

2. Supporting evidence

Held in my ePortfolio (evidence section): Weekly meeting minutes, Week 3; Client meeting logs; Introduction and PACT analysis; Requirements specification (draft).

3. Reflection

| What went well | Writing requirements as numbered FR and NFR items with an evidence column meant every requirement could later be traced to a test case. This was the best planning decision I made. |
| --- | --- |
| What was difficult, and what I would change | I led the client meeting alone and had no prepared question list, so I did not ask about devices, IT limits, numbers of trainees or how success would be measured. These gaps later became assumptions in our design. I also wrote some requirements before I fully understood how long the 3D work would take, so I relied on the developers to tell me honestly what was realistic. |
| How the group performed | Good division of labour. The prototype gained three navigable zones and six defined checkpoints while the documents progressed in parallel. |
| Skills I used or developed | Requirements writing, prioritisation (MoSCoW), and translating a conversation into testable statements. |
| Plan for next week | Circulate the Requirements for review and begin the Gantt chart and project plan. |

Signed: Shilu Chuke          Date: ______________