CET257 Enterprise Project: Assignment 3

Weekly Reflection: Week 4

| Name | Shilu Chuke |
| --- | --- |
| Team | Team Speed (Team 6): Lift Right |
| Role | Team Leader and Project Manager |
| Week | Week 4 (1 to 7 August 2026) |
| Project phase | Define |
| Focus this week | Project plan, Gantt chart and the first schedule risk |

1. What I did this week

Completed the first draft of the Gantt chart and Initial Project Plan: 26 tasks with owners, dependencies, 7 milestones and a critical path.

Reviewed the A1 documents as a team and consolidated feedback.

Scheduled the next client meeting.

2. Supporting evidence

Held in my ePortfolio (evidence section): Weekly meeting minutes, Week 4; Initial Project Plan and Gantt chart.

3. Reflection

| What went well | The plan put the A1 documents and branding work off the critical path, so Swikriti and I could work in parallel with the developers. The critical path (scene, scoring, login, admin dashboard, events) was visible to everyone. |
| --- | --- |
| What was difficult, and what I would change | Checkpoint quiz content took longer than planned to write clearly. This was the first schedule risk and it landed on the critical path. |
| How the group performed | We responded as the rules required. The writing was split across two members so both halves progressed in parallel, and the change was minuted. |
| Skills I used or developed | Project planning, dependency mapping, risk handling, and using Excel for a Gantt chart. |
| Plan for next week | Schedule the second client meeting to demonstrate early progress. |

Signed: Shilu Chuke          Date: ______________