CET257 Enterprise Project: Assignment 3

Weekly Reflection: Week 5

| Name | Shilu Chuke |
| --- | --- |
| Team | Team Speed (Team 6): Lift Right |
| Role | Team Leader and Project Manager |
| Week | Week 5 (8 to 14 August 2026) |
| Project phase | Define |
| Focus this week | Requirement review with the client and scope change |

1. What I did this week

Held the requirement review with the client on Google Meet (10 August) with Swikriti attending, and followed up by email afterwards.

Logged the client's feedback and agreed a small scope adjustment, which led to the replay feature (FR14). Updated the Requirements document and Client Interaction Log.

Kept the Gantt chart up to date with the scope change as its own milestone.

2. Supporting evidence

Held in my ePortfolio (evidence section): Weekly meeting minutes, Week 5; Client emails; Client meeting logs; Requirements specification; Initial Project Plan and Gantt chart.

3. Reflection

| What went well | Having a second team member in the meeting was a step forward. The scope change was added as its own milestone (M_D) in the plan, so it was traceable and did not disappear into the original requirements. |
| --- | --- |
| What was difficult, and what I would change | I recorded the feedback as “feedback on scope” without writing down exactly what the client said. This weakness came back at the end of the project. |
| How the group performed | Developers finished login, per-worker stats and all six checkpoints this week. The team absorbed the scope change without friction. |
| Skills I used or developed | Adapting to a change request, updating documents consistently, and running a meeting with a second presenter. |
| Plan for next week | Track the scope changes to completion and keep the Gantt chart up to date. |

Signed: Shilu Chuke          Date: ______________