CET257 Enterprise Project: Assignment 3

Weekly Reflection: Week 6

| Name | Shilu Chuke |
| --- | --- |
| Team | Team Speed (Team 6): Lift Right |
| Role | Team Leader and Project Manager |
| Week | Week 6 (15 to 21 August 2026) |
| Project phase | Deliver |
| Focus this week | Feature-complete prototype and rebalancing work |

1. What I did this week

Reviewed progress against the Gantt chart and reallocated a small amount of testing work so that the presentation (A7) stayed on schedule.

Began drafting the presentation running order and individual responsibility chart.

2. Supporting evidence

Held in my ePortfolio (evidence section): Weekly meeting minutes, Week 6; Initial Project Plan and Gantt chart; Presentation plan and responsibility chart (draft).

3. Reflection

| What went well | The prototype became feature-complete this week (checkpoints, scoring, events, login, Admin Command Center with CSV export), meeting milestone M_E. |
| --- | --- |
| What was difficult, and what I would change | Early playtests found minor bugs in the stand-down recovery flow. I could not fix them myself, so I logged them and made sure they had named owners. |
| How the group performed | Clear ownership worked. Bugs were assigned to Namshu and Sparas and nothing was left “owned by everyone”. |
| Skills I used or developed | Workload rebalancing, bug triage from a non-developer position, and planning a presentation around people’s strengths. |
| Plan for next week | Finalise the presentation plan with timings for each speaker and start scheduling rehearsals. |

Signed: Shilu Chuke          Date: ______________